# EXECUTIVE INFORMATION SYSTEM (EIS)

# Technical Design Document

## University of Baltimore MVP

Document ID: UOB-EIS-TDD-001 Version: 1.0 Date: March 9, 2026 Classification: Confidential - Technical Due Diligence Status: Approved for Development

## Document Control

| Version | Date | Author | Reviewer | Description |
| --- | --- | --- | --- | --- |
| 0.1 | Feb 15, 2026 | Engineering Team | Tech Lead | Initial Draft |
| 0.5 | Feb 28, 2026 | Engineering Team | Architecture Review Board | Design Review |
| 1.0 | Mar 9, 2026 | Engineering Team | CTO | Final Approval |

## Table of Contents

1. Introduction

2. Design Goals & Constraints

3. System Architecture

4. Component Design Specifications

5. Data Architecture

6. API Design & Contracts

7. Infrastructure Architecture

8. Security Design

9. Performance Engineering

10. Error Handling & Resilience

11. Observability & Monitoring

12. Testing Strategy

13. Implementation Plan

14. Deployment Architecture

15. Operational Runbook

16. Open Issues & Technical Debt

17. Appendices

## 1. Introduction

### 1.1 Purpose

This Technical Design Document (TDD) provides a comprehensive technical blueprint for the Executive Information System (EIS) MVP. It serves as the authoritative reference for developers, DevOps engineers, security reviewers, and technical due diligence teams, ensuring a shared understanding of the system's technical implementation.

### 1.2 Scope

This document covers:

• Complete system architecture and component design

• Data models, schemas, and access patterns

• API specifications and contracts

• Infrastructure as Code (IaC) specifications

• Security controls and compliance measures

• Performance requirements and optimization strategies

• Testing and deployment procedures

### 1.3 Audience

| Audience | Relevant Sections |
| --- | --- |
| Backend Engineers | 3, 4, 5, 6, 10, 12 |
| Frontend Engineers | 4.1, 6, 9 |
| DevOps/SRE | 7, 11, 14, 15 |
| Security Engineers | 8, 10 |
| QA Engineers | 12 |
| Technical Due Diligence | All sections |

### 1.4 References

| Document | Version | Description |
| --- | --- | --- |
| Requirements Specification | 1.0 | Functional and non-functional requirements |
| Architecture Decision Records | 1.0 | Key architectural decisions and rationale |
| API Specification (OpenAPI) | 1.0 | Complete API documentation |
| Infrastructure Templates | 1.0 | CloudFormation templates |

### 1.5 Definitions & Acronyms

| Term | Definition |
| --- | --- |
| EIS | Executive Information System |
| KPI | Key Performance Indicator |
| SIS | Student Information System |
| LMS | Learning Management System |
| JWT | JSON Web Token |
| RBAC | Role-Based Access Control |
| GSI | Global Secondary Index (DynamoDB) |
| TTL | Time To Live |
| CQRS | Command Query Responsibility Segregation |

## 2. Design Goals & Constraints

### 2.1 Design Goals

| Goal | Priority | Rationale |
| --- | --- | --- |
| Scalability | P0 | Support 1 to 1000+ institutions without re-architecture |
| Security | P0 | FERPA compliance, data protection for student records |
| Performance | P0 | Sub-second dashboard loads for executive users |
| Maintainability | P1 | Clean architecture enabling rapid feature development |
| Cost Efficiency | P1 | Serverless model with pay-per-use economics |
| Extensibility | P2 | Plugin architecture for future integrations |

### 2.2 Design Constraints

| Constraint | Type | Impact |
| --- | --- | --- |
| AWS-only deployment | Business | Limits multi-cloud options |
| Node.js 18.x runtime | Technical | Lambda runtime constraint |
| 15-minute Lambda timeout | Technical | Long-running jobs need Step Functions |
| 400KB DynamoDB item limit | Technical | Large objects stored in S3 |
| FERPA compliance | Regulatory | Strict access controls required |

### 2.3 Assumptions

1. University IT teams can provide API access to source systems (SIS, ERP, LMS)

2. Network connectivity between campus systems and AWS is reliable

3. Executive users have modern browsers (Chrome, Firefox, Safari, Edge)

4. Initial deployment targets single AWS region (us-east-1)

### 2.4 Dependencies

| Dependency | Type | Risk Level | Mitigation |
| --- | --- | --- | --- |
| AWS Services | External | Low | Multi-AZ deployment, AWS SLA |
| Source System APIs | External | Medium | Graceful degradation, caching |
| Cognito | External | Low | AWS managed service |
| Third-party npm packages | External | Medium | Lock versions, security scanning |

## 3. System Architecture

### 3.1 Architecture Overview

The EIS platform follows a serverless, event-driven microservices architecture optimized for scalability, cost efficiency, and operational simplicity.

Architectural Style: Serverless Microservices with Event Sourcing

Key Patterns:

• API Gateway pattern for unified entry point

• Backend for Frontend (BFF) for dashboard optimization

• CQRS for read-heavy dashboard workloads

• Event-driven for real-time alerts

• Single-table DynamoDB design for flexible access patterns

### 3.2 High-Level Architecture Diagram

┌─────────────────────────────────────────────────────────────────────────────┐

│                         EIS SYSTEM ARCHITECTURE                              │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│  ┌─────────────────────────────────────────────────────────────────────┐    │

│  │                        PRESENTATION TIER                             │    │

│  │                                                                      │    │

│  │   ┌──────────────┐    ┌──────────────┐    ┌──────────────┐         │    │

│  │   │    React     │    │   CloudFront │    │    Route53   │         │    │

│  │   │   Dashboard  │◄───│     (CDN)    │◄───│    (DNS)     │         │    │

│  │   │   (SPA)      │    │              │    │              │         │    │

│  │   └──────┬───────┘    └──────────────┘    └──────────────┘         │    │

│  │          │                                                          │    │

│  └──────────┼──────────────────────────────────────────────────────────┘    │

│             │ HTTPS                                                          │

│             ▼                                                                │

│  ┌─────────────────────────────────────────────────────────────────────┐    │

│  │                          API TIER                                    │    │

│  │                                                                      │    │

│  │   ┌──────────────────────────────────────────────────────────┐     │    │

│  │   │                    API Gateway (REST)                     │     │    │

│  │   │  ┌─────────┐ ┌─────────┐ ┌─────────┐ ┌─────────┐        │     │    │

│  │   │  │/dashboard│ │  /kpis  │ │ /alerts │ │/reports │        │     │    │

│  │   │  └────┬────┘ └────┬────┘ └────┬────┘ └────┬────┘        │     │    │

│  │   └───────┼───────────┼───────────┼───────────┼──────────────┘     │    │

│  │           │           │           │           │                     │    │

│  │   ┌───────┴───────────┴───────────┴───────────┴──────────────┐     │    │

│  │   │                  Cognito Authorizer                       │     │    │

│  │   │              (JWT Validation + RBAC)                      │     │    │

│  │   └──────────────────────────────────────────────────────────┘     │    │

│  │                                                                      │    │

│  └──────────────────────────────────────────────────────────────────────┘    │

│                              │                                               │

│                              ▼                                               │

│  ┌─────────────────────────────────────────────────────────────────────┐    │

│  │                       BUSINESS LOGIC TIER                            │    │

│  │                                                                      │    │

│  │   ┌─────────────┐  ┌─────────────┐  ┌─────────────┐  ┌───────────┐ │    │

│  │   │  Dashboard  │  │    KPI      │  │   Alert     │  │  Report   │ │    │

│  │   │   Lambda    │  │   Lambda    │  │   Lambda    │  │  Lambda   │ │    │

│  │   │             │  │             │  │             │  │           │ │    │

│  │   │ ┌─────────┐ │  │ ┌─────────┐ │  │ ┌─────────┐ │  │┌─────────┐│ │    │

│  │   │ │ Handler │ │  │ │ Handler │ │  │ │ Handler │ │  ││ Handler ││ │    │

│  │   │ └────┬────┘ │  │ └────┬────┘ │  │ └────┬────┘ │  │└────┬────┘│ │    │

│  │   │      │      │  │      │      │  │      │      │  │     │     │ │    │

│  │   │ ┌────┴────┐ │  │ ┌────┴────┐ │  │ ┌────┴────┐ │  │┌────┴────┐│ │    │

│  │   │ │ Service │ │  │ │ Service │ │  │ │ Service │ │  ││ Service ││ │    │

│  │   │ └────┬────┘ │  │ └────┬────┘ │  │ └────┬────┘ │  │└────┬────┘│ │    │

│  │   │      │      │  │      │      │  │      │      │  │     │     │ │    │

│  │   │ ┌────┴────┐ │  │ ┌────┴────┐ │  │ ┌────┴────┐ │  │┌────┴────┐│ │    │

│  │   │ │  Repo   │ │  │ │  Repo   │ │  │ │  Repo   │ │  ││  Repo   ││ │    │

│  │   │ └─────────┘ │  │ └─────────┘ │  │ └─────────┘ │  │└─────────┘│ │    │

│  │   └─────────────┘  └─────────────┘  └─────────────┘  └───────────┘ │    │

│  │                                                                      │    │

│  └──────────────────────────────────────────────────────────────────────┘    │

│                              │                                               │

│                              ▼                                               │

│  ┌─────────────────────────────────────────────────────────────────────┐    │

│  │                         DATA TIER                                    │    │

│  │                                                                      │    │

│  │   ┌─────────────────┐  ┌─────────────────┐  ┌─────────────────┐    │    │

│  │   │    DynamoDB     │  │       S3        │  │   ElastiCache   │    │    │

│  │   │  (Primary DB)   │  │   (Documents)   │  │    (Future)     │    │    │

│  │   │                 │  │                 │  │                 │    │    │

│  │   │ ┌─────────────┐ │  │ ┌─────────────┐ │  │                 │    │    │

│  │   │ │ Main Table  │ │  │ │   Reports   │ │  │                 │    │    │

│  │   │ │    + GSI    │ │  │ │   Exports   │ │  │                 │    │    │

│  │   │ └─────────────┘ │  │ │   Backups   │ │  │                 │    │    │

│  │   │                 │  │ └─────────────┘ │  │                 │    │    │

│  │   │ ┌─────────────┐ │  │                 │  │                 │    │    │

│  │   │ │  Streams    │ │  │                 │  │                 │    │    │

│  │   │ └──────┬──────┘ │  │                 │  │                 │    │    │

│  │   └────────┼────────┘  └─────────────────┘  └─────────────────┘    │    │

│  │            │                                                        │    │

│  └────────────┼────────────────────────────────────────────────────────┘    │

│               │                                                              │

│               ▼                                                              │

│  ┌─────────────────────────────────────────────────────────────────────┐    │

│  │                      EVENT PROCESSING TIER                           │    │

│  │                                                                      │    │

│  │   ┌─────────────────┐  ┌─────────────────┐  ┌─────────────────┐    │    │

│  │   │  Stream Lambda  │  │      SNS        │  │   EventBridge   │    │    │

│  │   │ (Alert Trigger) │──│  (Notifications)│  │   (Scheduler)   │    │    │

│  │   └─────────────────┘  └─────────────────┘  └─────────────────┘    │    │

│  │                                                                      │    │

│  └──────────────────────────────────────────────────────────────────────┘    │

│                                                                              │

└──────────────────────────────────────────────────────────────────────────────┘

### 3.3 Component Interaction Diagram

┌─────────────────────────────────────────────────────────────────────────────┐

│                      REQUEST FLOW: GET DASHBOARD                             │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│   User        CloudFront    API GW      Cognito     Lambda      DynamoDB   │

│    │              │           │            │           │            │       │

│    │──GET /──────▶│           │            │           │            │       │

│    │              │──────────▶│            │           │            │       │

│    │              │           │──Validate──▶│           │            │       │

│    │              │           │    JWT     │           │            │       │

│    │              │           │◀───OK──────│           │            │       │

│    │              │           │                        │            │       │

│    │              │           │───────Invoke──────────▶│            │       │

│    │              │           │                        │            │       │

│    │              │           │                        │──Query────▶│       │

│    │              │           │                        │◀───Data────│       │

│    │              │           │                        │            │       │

│    │              │           │                        │──Query GSI▶│       │

│    │              │           │                        │◀───Data────│       │

│    │              │           │                        │            │       │

│    │              │           │◀──────Response─────────│            │       │

│    │              │◀──────────│            │           │            │       │

│    │◀─────────────│           │            │           │            │       │

│    │              │           │            │           │            │       │

│                                                                              │

│   Latency Breakdown:                                                        │

│   - CloudFront: ~10ms (cache miss) / ~1ms (cache hit)                      │

│   - API Gateway: ~20ms                                                      │

│   - Cognito Auth: ~15ms                                                     │

│   - Lambda Cold Start: ~200ms (first request) / ~5ms (warm)                │

│   - DynamoDB Query: ~10ms per query                                        │

│   - Total (warm): ~60ms | Total (cold): ~260ms                             │

│                                                                              │

└─────────────────────────────────────────────────────────────────────────────┘

### 3.4 Architecture Decision Records (ADRs)

ADR-001: Serverless Architecture

| Attribute | Value |
| --- | --- |
| Status | Accepted |
| Context | Need scalable, cost-effective infrastructure |
| Decision | Use AWS Lambda + API Gateway + DynamoDB |
| Consequences | (+) Auto-scaling, pay-per-use, no ops overhead (-) Cold starts, 15-min timeout |

ADR-002: Single-Table DynamoDB Design

| Attribute | Value |
| --- | --- |
| Status | Accepted |
| Context | Need flexible data access patterns for dashboards |
| Decision | Single table with composite keys and GSIs |
| Consequences | (+) Efficient queries, reduced costs (-) Complex data modeling |

ADR-003: TypeScript for Lambda Functions

| Attribute | Value |
| --- | --- |
| Status | Accepted |
| Context | Need type safety and maintainability |
| Decision | TypeScript 5.x with strict mode |
| Consequences | (+) Type safety, better IDE support (-) Build step required |

ADR-004: Cognito for Authentication

| Attribute | Value |
| --- | --- |
| Status | Accepted |
| Context | Need managed authentication with SAML support |
| Decision | AWS Cognito User Pools |
| Consequences | (+) Managed service, SAML/OIDC support (-) Limited customization |

## 4. Component Design Specifications

### 4.1 Frontend Dashboard Component

Description: React-based Single Page Application (SPA) providing executive dashboard interface.

Responsibilities:

• Render KPI visualizations and charts

• Handle user authentication flow

• Manage application state

• Provide responsive UI for desktop/mobile

Dependencies:

• React 18.x

• TypeScript 5.x

• TanStack Query (data fetching)

• Recharts (visualizations)

• AWS Amplify (Cognito integration)

Technical Specifications:

frontend/

├── src/

│   ├── components/

│   │   ├── dashboard/

│   │   │   ├── DashboardLayout.tsx      # Main layout container

│   │   │   ├── KPICard.tsx              # Individual KPI display

│   │   │   ├── TrendChart.tsx           # Time-series visualization

│   │   │   ├── AlertBanner.tsx          # Alert notification bar

│   │   │   └── FilterPanel.tsx          # Date/category filters

│   │   ├── kpis/

│   │   │   ├── EnrollmentKPIs.tsx       # Enrollment metrics section

│   │   │   ├── FinancialKPIs.tsx        # Financial metrics section

│   │   │   └── AcademicKPIs.tsx         # Academic metrics section

│   │   └── common/

│   │       ├── Header.tsx               # Navigation header

│   │       ├── Sidebar.tsx              # Navigation sidebar

│   │       └── LoadingSpinner.tsx       # Loading states

│   ├── hooks/

│   │   ├── useAuth.ts                   # Authentication hook

│   │   ├── useDashboard.ts              # Dashboard data hook

│   │   ├── useKPIs.ts                   # KPI data hook

│   │   └── useAlerts.ts                 # Alerts data hook

│   ├── services/

│   │   ├── api.service.ts               # API client

│   │   └── auth.service.ts              # Auth service

│   ├── types/

│   │   └── index.ts                     # TypeScript interfaces

│   └── utils/

│       ├── formatters.ts                # Data formatters

│       └── validators.ts                # Input validators

State Management:

// Dashboard State Structure

interface DashboardState {

// UI State

isLoading: boolean;

error: Error | null;

selectedPeriod: 'daily' | 'weekly' | 'monthly' | 'yearly';

selectedCategory: KPICategory | 'all';

// Data State

summary: DashboardSummary | null;

kpis: KPI[];

alerts: Alert[];

// User State

user: User | null;

preferences: UserPreferences;

}

### 4.2 Dashboard Lambda Component

Description: Lambda function handling dashboard API requests, aggregating KPIs for executive view.

Responsibilities:

• Process dashboard API requests

• Aggregate KPIs from multiple categories

• Calculate summary statistics

• Apply role-based data filtering

Dependencies:

• @aws-sdk/client-dynamodb

• @aws-sdk/lib-dynamodb

• Internal: KPI Service, Alert Service

Handler Specification:

// src/handlers/dashboard.handler.ts

import { APIGatewayProxyEvent, APIGatewayProxyResult } from 'aws-lambda';

import { DashboardService } from '../services/dashboard.service';

import { AuthMiddleware } from '../middleware/auth.middleware';

import { ResponseUtil } from '../utils/response.util';

import { Logger } from '../utils/logger.util';

const dashboardService = new DashboardService();

const logger = new Logger('DashboardHandler');

export const handler = async (

event: APIGatewayProxyEvent

): Promise<APIGatewayProxyResult> => {

const requestId = event.requestContext.requestId;

logger.info('Dashboard request received', { requestId });

try {

// Extract user context from Cognito authorizer

const userContext = AuthMiddleware.extractUserContext(event);

// Parse query parameters

const period = event.queryStringParameters?.period || 'monthly';

const category = event.queryStringParameters?.category || 'all';

// Fetch dashboard data with role-based filtering

const dashboardData = await dashboardService.getDashboard({

userId: userContext.userId,

role: userContext.role,

department: userContext.department,

period,

category,

});

logger.info('Dashboard data retrieved', {

requestId,

kpiCount: dashboardData.kpis.length

});

return ResponseUtil.success(dashboardData);

} catch (error) {

logger.error('Dashboard request failed', { requestId, error });

return ResponseUtil.error(error);

}

};

Service Layer Specification:

// src/services/dashboard.service.ts

import { KPIRepository } from '../repositories/kpi.repository';

import { AlertRepository } from '../repositories/alert.repository';

import { DashboardRequest, DashboardResponse, DashboardSummary } from '../types';

export class DashboardService {

private kpiRepository: KPIRepository;

private alertRepository: AlertRepository;

constructor() {

this.kpiRepository = new KPIRepository();

this.alertRepository = new AlertRepository();

}

async getDashboard(request: DashboardRequest): Promise<DashboardResponse> {

// Parallel fetch for performance

const [kpis, alerts] = await Promise.all([

this.kpiRepository.getKPIsByRole(request.role, request.department),

this.alertRepository.getActiveAlerts(request.role),

]);

// Calculate summary statistics

const summary = this.calculateSummary(kpis, alerts);

// Apply period filtering

const filteredKPIs = this.filterByPeriod(kpis, request.period);

return {

summary,

kpis: filteredKPIs,

alerts,

generatedAt: new Date().toISOString(),

};

}

private calculateSummary(kpis: KPI[], alerts: Alert[]): DashboardSummary {

return {

totalKPIs: kpis.length,

kpisOnTarget: kpis.filter(k => k.status === 'on_target').length,

kpisAtRisk: kpis.filter(k => k.status === 'at_risk').length,

kpisBelowTarget: kpis.filter(k => k.status === 'below_target').length,

criticalAlerts: alerts.filter(a => a.severity === 'critical').length,

warningAlerts: alerts.filter(a => a.severity === 'warning').length,

};

}

private filterByPeriod(kpis: KPI[], period: string): KPI[] {

const now = new Date();

const periodStart = this.getPeriodStart(now, period);

return kpis.map(kpi => ({

...kpi,

history: kpi.history.filter(h => new Date(h.date) >= periodStart),

}));

}

private getPeriodStart(now: Date, period: string): Date {

switch (period) {

case 'daily': return new Date(now.setDate(now.getDate() - 1));

case 'weekly': return new Date(now.setDate(now.getDate() - 7));

case 'monthly': return new Date(now.setMonth(now.getMonth() - 1));

case 'yearly': return new Date(now.setFullYear(now.getFullYear() - 1));

default: return new Date(now.setMonth(now.getMonth() - 1));

}

}

}

### 4.3 KPI Lambda Component

Description: Lambda function managing KPI CRUD operations and calculations.

Responsibilities:

• Create, read, update, delete KPI records

• Calculate KPI values from raw data

• Evaluate threshold conditions

• Maintain KPI history

Dependencies:

• @aws-sdk/client-dynamodb

• @aws-sdk/lib-dynamodb

• Internal: KPI Repository

Handler Specification:

// src/handlers/kpis.handler.ts

import { APIGatewayProxyEvent, APIGatewayProxyResult } from 'aws-lambda';

import { KPIService } from '../services/kpi.service';

import { ResponseUtil } from '../utils/response.util';

import { ValidationUtil } from '../utils/validation.util';

const kpiService = new KPIService();

export const handler = async (

event: APIGatewayProxyEvent

): Promise<APIGatewayProxyResult> => {

const method = event.httpMethod;

const path = event.path;

const pathParams = event.pathParameters;

try {

switch (method) {

case 'GET':

if (pathParams?.kpiId) {

// GET /kpis/{kpiId}

const kpi = await kpiService.getKPIById(pathParams.kpiId);

return ResponseUtil.success(kpi);

} else {

// GET /kpis?category=enrollment

const category = event.queryStringParameters?.category;

const kpis = await kpiService.getKPIs(category);

return ResponseUtil.success(kpis);

}

case 'POST':

// POST /kpis

const createBody = ValidationUtil.validateKPICreate(

JSON.parse(event.body || '{}')

);

const created = await kpiService.createKPI(createBody);

return ResponseUtil.created(created);

case 'PUT':

// PUT /kpis/{kpiId}

const updateBody = ValidationUtil.validateKPIUpdate(

JSON.parse(event.body || '{}')

);

const updated = await kpiService.updateKPI(

pathParams!.kpiId,

updateBody

);

return ResponseUtil.success(updated);

case 'DELETE':

// DELETE /kpis/{kpiId}

await kpiService.deleteKPI(pathParams!.kpiId);

return ResponseUtil.noContent();

default:

return ResponseUtil.methodNotAllowed();

}

} catch (error) {

return ResponseUtil.error(error);

}

};

### 4.4 Alert Lambda Component

Description: Lambda function managing alert generation, delivery, and lifecycle.

Responsibilities:

• Generate alerts when KPI thresholds are breached

• Manage alert acknowledgment and resolution

• Trigger notifications via SNS

• Maintain alert history

Dependencies:

• @aws-sdk/client-dynamodb

• @aws-sdk/client-sns

• Internal: Alert Repository, Notification Service

Alert Processing Flow:

// src/handlers/alert-processor.handler.ts

// Triggered by DynamoDB Streams

import { DynamoDBStreamEvent } from 'aws-lambda';

import { AlertService } from '../services/alert.service';

import { NotificationService } from '../services/notification.service';

import { KPI, Alert, AlertSeverity } from '../types';

const alertService = new AlertService();

const notificationService = new NotificationService();

export const handler = async (event: DynamoDBStreamEvent): Promise<void> => {

for (const record of event.Records) {

if (record.eventName === 'MODIFY' || record.eventName === 'INSERT') {

const newImage = record.dynamodb?.NewImage;

// Check if this is a KPI record

if (newImage?.PK?.S?.startsWith('KPI#')) {

const kpi = unmarshallKPI(newImage);

// Evaluate threshold conditions

const alertCondition = evaluateThreshold(kpi);

if (alertCondition) {

// Create alert

const alert = await alertService.createAlert({

kpiId: kpi.kpiId,

kpiName: kpi.name,

severity: alertCondition.severity,

message: alertCondition.message,

currentValue: kpi.currentValue,

threshold: kpi.threshold,

});

// Send notification for critical/warning alerts

if (alert.severity !== 'info') {

await notificationService.sendAlert(alert);

}

}

}

}

}

};

function evaluateThreshold(kpi: KPI): AlertCondition | null {

const { currentValue, threshold, thresholdType } = kpi;

if (thresholdType === 'min' && currentValue < threshold.critical) {

return {

severity: 'critical',

message: `${kpi.name} has fallen below critical threshold: ${currentValue} < ${threshold.critical}`,

};

}

if (thresholdType === 'min' && currentValue < threshold.warning) {

return {

severity: 'warning',

message: `${kpi.name} is approaching critical threshold: ${currentValue} < ${threshold.warning}`,

};

}

if (thresholdType === 'max' && currentValue > threshold.critical) {

return {

severity: 'critical',

message: `${kpi.name} has exceeded critical threshold: ${currentValue} > ${threshold.critical}`,

};

}

return null;

}

### 4.5 Report Lambda Component

Description: Lambda function generating and managing executive reports.

Responsibilities:

• Generate PDF/Excel reports on demand

• Schedule automated report generation

• Store reports in S3

• Manage report metadata

Dependencies:

• @aws-sdk/client-s3

• pdfkit (PDF generation)

• exceljs (Excel generation)

• Internal: Report Repository

## 5. Data Architecture

### 5.1 Data Model Overview

The EIS platform uses a single-table DynamoDB design optimized for the access patterns required by executive dashboards.

### 5.2 Entity Definitions

KPI Entity:

interface KPI {

// Identifiers

kpiId: string;              // UUID

name: string;               // "Enrollment Rate"

category: KPICategory;      // "enrollment" | "financial" | "academic"

// Values

currentValue: number;       // 5234

previousValue: number;      // 5100

targetValue: number;        // 5500

unit: string;               // "students" | "percent" | "dollars"

// Thresholds

threshold: {

critical: number;         // 4500

warning: number;          // 5000

};

thresholdType: 'min' | 'max';

// Status

status: 'on_target' | 'at_risk' | 'below_target';

trend: 'up' | 'down' | 'stable';

changePercent: number;      // 2.6

// History

history: KPIHistoryPoint[];

// Metadata

lastUpdated: string;        // ISO 8601

updatedBy: string;          // User ID or "system"

dataSource: string;         // "banner_sis"

}

interface KPIHistoryPoint {

date: string;               // "2026-03-01"

value: number;

}

type KPICategory =

| 'enrollment'

| 'financial'

| 'academic'

| 'research'

| 'operations';

Alert Entity:

interface Alert {

// Identifiers

alertId: string;            // UUID

kpiId: string;              // Related KPI

// Alert Details

severity: AlertSeverity;    // "critical" | "warning" | "info"

message: string;

currentValue: number;

threshold: number;

// Status

status: AlertStatus;        // "active" | "acknowledged" | "resolved"

acknowledgedBy?: string;

acknowledgedAt?: string;

resolvedAt?: string;

// Metadata

createdAt: string;

expiresAt?: string;         // TTL for auto-cleanup

}

type AlertSeverity = 'critical' | 'warning' | 'info';

type AlertStatus = 'active' | 'acknowledged' | 'resolved';

User Entity:

interface User {

// Identifiers

userId: string;             // Cognito sub

email: string;

// Role & Access

role: UserRole;

department?: string;

permissions: Permission[];

// Preferences

preferences: {

dashboardLayout: string;

alertChannels: ('email' | 'sms' | 'push')[];

timezone: string;

};

// Metadata

createdAt: string;

lastLoginAt: string;

}

type UserRole =

| 'admin'

| 'president'

| 'provost'

| 'cfo'

| 'dean'

| 'department_chair';

### 5.3 DynamoDB Table Design

Table Name: {UniversityName}-EIS-Data-{Environment}

Key Schema:

| Attribute | Type | Description |
| --- | --- | --- |
| PK | String | Partition Key |
| SK | String | Sort Key |

Global Secondary Indexes:

| Index Name | PK | SK | Purpose |
| --- | --- | --- | --- |
| GSI1 | GSI1PK | GSI1SK | Category-based queries |
| GSI2 | GSI2PK | GSI2SK | Time-based queries |

Access Patterns & Key Design:

| Access Pattern | PK | SK | Index |
| --- | --- | --- | --- |
| Get user profile | USER#{userId} | PROFILE | Main |
| Get user preferences | USER#{userId} | PREF#{prefType} | Main |
| Get KPI by ID | KPI#{kpiId} | METADATA | Main |
| Get KPI history | KPI#{kpiId} | HISTORY#{date} | Main |
| Get KPIs by category | CATEGORY#{category} | KPI#{kpiId} | GSI1 |
| Get active alerts | ALERT#ACTIVE | {severity}#{timestamp} | GSI1 |
| Get alerts by KPI | KPI#{kpiId} | ALERT#{alertId} | Main |
| Get user's reports | USER#{userId} | REPORT#{reportId} | Main |
| Get reports by date | REPORT#{date} | {reportId} | GSI2 |

Sample Item Structures:

// KPI Metadata Item

{

"PK": "KPI#kpi-001",

"SK": "METADATA",

"GSI1PK": "CATEGORY#enrollment",

"GSI1SK": "KPI#kpi-001",

"kpiId": "kpi-001",

"name": "Total Enrollment",

"category": "enrollment",

"currentValue": 5234,

"targetValue": 5500,

"status": "at_risk",

"lastUpdated": "2026-03-09T15:30:00Z"

}

// KPI History Item

{

"PK": "KPI#kpi-001",

"SK": "HISTORY#2026-03-09",

"GSI2PK": "HISTORY#2026-03-09",

"GSI2SK": "KPI#kpi-001",

"value": 5234,

"recordedAt": "2026-03-09T15:30:00Z"

}

// Alert Item

{

"PK": "ALERT#alert-001",

"SK": "METADATA",

"GSI1PK": "ALERT#ACTIVE",

"GSI1SK": "critical#2026-03-09T15:30:00Z",

"alertId": "alert-001",

"kpiId": "kpi-001",

"severity": "critical",

"message": "Enrollment below critical threshold",

"status": "active",

"createdAt": "2026-03-09T15:30:00Z",

"TTL": 1712678400

}

### 5.4 Data Flow Diagram

┌─────────────────────────────────────────────────────────────────────────────┐

│                           DATA FLOW ARCHITECTURE                             │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│   SOURCE SYSTEMS                                                            │

│   ┌─────────┐  ┌─────────┐  ┌─────────┐  ┌─────────┐                       │

│   │ Banner  │  │ Workday │  │ Canvas  │  │Salesforce│                       │

│   │  (SIS)  │  │  (HCM)  │  │  (LMS)  │  │  (CRM)  │                       │

│   └────┬────┘  └────┬────┘  └────┬────┘  └────┬────┘                       │

│        │            │            │            │                             │

│        └────────────┴─────┬──────┴────────────┘                             │

│                           │                                                  │

│                           ▼                                                  │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                    DATA INGESTION LAYER                              │  │

│   │                                                                      │  │

│   │   ┌─────────────┐    ┌─────────────┐    ┌─────────────┐            │  │

│   │   │  Scheduled  │    │   API       │    │   File      │            │  │

│   │   │  EventBridge│───▶│  Connector  │───▶│  Processor  │            │  │

│   │   │  (Cron)     │    │  Lambda     │    │  Lambda     │            │  │

│   │   └─────────────┘    └──────┬──────┘    └──────┬──────┘            │  │

│   │                             │                  │                    │  │

│   └─────────────────────────────┼──────────────────┼────────────────────┘  │

│                                 │                  │                       │

│                                 ▼                  ▼                       │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                    DATA TRANSFORMATION LAYER                         │  │

│   │                                                                      │  │

│   │   ┌─────────────────────────────────────────────────────────────┐  │  │

│   │   │                    Transform Lambda                          │  │  │

│   │   │                                                              │  │  │

│   │   │   ┌───────────┐  ┌───────────┐  ┌───────────┐              │  │  │

│   │   │   │  Validate │─▶│ Transform │─▶│ Calculate │              │  │  │

│   │   │   │   Data    │  │   Data    │  │   KPIs    │              │  │  │

│   │   │   └───────────┘  └───────────┘  └─────┬─────┘              │  │  │

│   │   │                                       │                     │  │  │

│   │   └───────────────────────────────────────┼─────────────────────┘  │  │

│   │                                           │                        │  │

│   └───────────────────────────────────────────┼────────────────────────┘  │

│                                               │                           │

│                                               ▼                           │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                       DATA STORAGE LAYER                             │  │

│   │                                                                      │  │

│   │   ┌─────────────────┐                    ┌─────────────────┐        │  │

│   │   │    DynamoDB     │                    │       S3        │        │  │

│   │   │                 │                    │                 │        │  │

│   │   │  ┌───────────┐  │                    │  ┌───────────┐  │        │  │

│   │   │  │   KPIs    │  │                    │  │  Reports  │  │        │  │

│   │   │  │  Alerts   │  │                    │  │  Exports  │  │        │  │

│   │   │  │  Users    │  │                    │  │  Backups  │  │        │  │

│   │   │  └───────────┘  │                    │  └───────────┘  │        │  │

│   │   │        │        │                    │                 │        │  │

│   │   │  ┌─────┴─────┐  │                    │                 │        │  │

│   │   │  │  Streams  │  │                    │                 │        │  │

│   │   │  └─────┬─────┘  │                    │                 │        │  │

│   │   └────────┼────────┘                    └─────────────────┘        │  │

│   │            │                                                        │  │

│   └────────────┼────────────────────────────────────────────────────────┘  │

│                │                                                           │

│                ▼                                                           │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                    EVENT PROCESSING LAYER                            │  │

│   │                                                                      │  │

│   │   ┌─────────────┐    ┌─────────────┐    ┌─────────────┐            │  │

│   │   │   Stream    │───▶│   Alert     │───▶│    SNS      │            │  │

│   │   │  Processor  │    │  Generator  │    │ Notification│            │  │

│   │   │   Lambda    │    │             │    │             │            │  │

│   │   └─────────────┘    └─────────────┘    └──────┬──────┘            │  │

│   │                                                │                    │  │

│   └────────────────────────────────────────────────┼────────────────────┘  │

│                                                    │                       │

│                                                    ▼                       │

│                                           ┌─────────────┐                  │

│                                           │   Email     │                  │

│                                           │   SMS       │                  │

│                                           │   Push      │                  │

│                                           └─────────────┘                  │

│                                                                              │

└──────────────────────────────────────────────────────────────────────────────┘

## 6. API Design & Contracts

### 6.1 API Overview

Base URL: https://{api-id}.execute-api.{region}.amazonaws.com/{stage}

API Version: v1

Content Type: application/json

Authentication: Bearer token (Cognito JWT)

### 6.2 OpenAPI Specification (Excerpt)

openapi: 3.0.3

info:

title: EIS API

version: 1.0.0

description: Executive Information System API

servers:

- url: https://api.eis.ubalt.edu/v1

description: Production

- url: https://api-staging.eis.ubalt.edu/v1

description: Staging

security:

- bearerAuth: []

paths:

/dashboard:

get:

summary: Get executive dashboard

operationId: getDashboard

tags:

- Dashboard

parameters:

- name: period

in: query

schema:

type: string

enum: [daily, weekly, monthly, yearly]

default: monthly

- name: category

in: query

schema:

type: string

enum: [all, enrollment, financial, academic, research, operations]

default: all

responses:

'200':

description: Dashboard data

content:

application/json:

schema:

$ref: '#/components/schemas/DashboardResponse'

'401':

$ref: '#/components/responses/Unauthorized'

'500':

$ref: '#/components/responses/InternalError'

/kpis:

get:

summary: List KPIs

operationId: listKPIs

tags:

- KPIs

parameters:

- name: category

in: query

schema:

type: string

- name: status

in: query

schema:

type: string

enum: [on_target, at_risk, below_target]

responses:

'200':

description: List of KPIs

content:

application/json:

schema:

$ref: '#/components/schemas/KPIListResponse'

post:

summary: Create KPI

operationId: createKPI

tags:

- KPIs

requestBody:

required: true

content:

application/json:

schema:

$ref: '#/components/schemas/CreateKPIRequest'

responses:

'201':

description: KPI created

content:

application/json:

schema:

$ref: '#/components/schemas/KPI'

/kpis/{kpiId}:

get:

summary: Get KPI by ID

operationId: getKPI

tags:

- KPIs

parameters:

- name: kpiId

in: path

required: true

schema:

type: string

responses:

'200':

description: KPI details

content:

application/json:

schema:

$ref: '#/components/schemas/KPI'

'404':

$ref: '#/components/responses/NotFound'

/alerts:

get:

summary: List active alerts

operationId: listAlerts

tags:

- Alerts

parameters:

- name: severity

in: query

schema:

type: string

enum: [critical, warning, info]

- name: status

in: query

schema:

type: string

enum: [active, acknowledged, resolved]

default: active

responses:

'200':

description: List of alerts

content:

application/json:

schema:

$ref: '#/components/schemas/AlertListResponse'

/alerts/{alertId}/acknowledge:

post:

summary: Acknowledge alert

operationId: acknowledgeAlert

tags:

- Alerts

parameters:

- name: alertId

in: path

required: true

schema:

type: string

responses:

'200':

description: Alert acknowledged

content:

application/json:

schema:

$ref: '#/components/schemas/Alert'

components:

securitySchemes:

bearerAuth:

type: http

scheme: bearer

bearerFormat: JWT

schemas:

DashboardResponse:

type: object

properties:

success:

type: boolean

data:

type: object

properties:

summary:

$ref: '#/components/schemas/DashboardSummary'

kpis:

type: array

items:

$ref: '#/components/schemas/KPI'

alerts:

type: array

items:

$ref: '#/components/schemas/Alert'

generatedAt:

type: string

format: date-time

DashboardSummary:

type: object

properties:

totalKPIs:

type: integer

kpisOnTarget:

type: integer

kpisAtRisk:

type: integer

kpisBelowTarget:

type: integer

criticalAlerts:

type: integer

warningAlerts:

type: integer

KPI:

type: object

properties:

kpiId:

type: string

name:

type: string

category:

type: string

currentValue:

type: number

targetValue:

type: number

status:

type: string

enum: [on_target, at_risk, below_target]

trend:

type: string

enum: [up, down, stable]

changePercent:

type: number

history:

type: array

items:

$ref: '#/components/schemas/KPIHistoryPoint'

lastUpdated:

type: string

format: date-time

KPIHistoryPoint:

type: object

properties:

date:

type: string

format: date

value:

type: number

Alert:

type: object

properties:

alertId:

type: string

kpiId:

type: string

severity:

type: string

enum: [critical, warning, info]

message:

type: string

status:

type: string

enum: [active, acknowledged, resolved]

createdAt:

type: string

format: date-time

responses:

Unauthorized:

description: Authentication required

content:

application/json:

schema:

type: object

properties:

success:

type: boolean

example: false

error:

type: object

properties:

code:

type: string

example: UNAUTHORIZED

message:

type: string

example: Authentication required

NotFound:

description: Resource not found

content:

application/json:

schema:

type: object

properties:

success:

type: boolean

example: false

error:

type: object

properties:

code:

type: string

example: NOT_FOUND

message:

type: string

InternalError:

description: Internal server error

content:

application/json:

schema:

type: object

properties:

success:

type: boolean

example: false

error:

type: object

properties:

code:

type: string

example: INTERNAL_ERROR

message:

type: string

### 6.3 Response Format Standards

Success Response:

{

"success": true,

"data": {

// Response payload

},

"meta": {

"requestId": "abc-123-def-456",

"timestamp": "2026-03-09T15:30:00Z",

"version": "1.0"

}

}

Error Response:

{

"success": false,

"error": {

"code": "VALIDATION_ERROR",

"message": "Invalid request parameters",

"details": [

{

"field": "period",

"message": "Must be one of: daily, weekly, monthly, yearly"

}

]

},

"meta": {

"requestId": "abc-123-def-456",

"timestamp": "2026-03-09T15:30:00Z"

}

}

### 6.4 Error Codes

| Code | HTTP Status | Description |
| --- | --- | --- |
| VALIDATION_ERROR | 400 | Invalid request parameters |
| UNAUTHORIZED | 401 | Missing or invalid authentication |
| FORBIDDEN | 403 | Insufficient permissions |
| NOT_FOUND | 404 | Resource not found |
| CONFLICT | 409 | Resource conflict |
| RATE_LIMITED | 429 | Too many requests |
| INTERNAL_ERROR | 500 | Internal server error |
| SERVICE_UNAVAILABLE | 503 | Service temporarily unavailable |

### 6.5 Rate Limiting

| Endpoint | Rate Limit | Burst |
| --- | --- | --- |
| /dashboard | 100/min | 200 |
| /kpis | 200/min | 400 |
| /alerts | 200/min | 400 |
| /reports | 50/min | 100 |

## 7. Infrastructure Architecture

### 7.1 AWS Resource Inventory

| Resource | Service | Quantity | Configuration |
| --- | --- | --- | --- |
| API Gateway | REST API | 1 | Regional endpoint |
| Lambda Functions | Lambda | 6 | 256MB, 30s timeout |
| DynamoDB Table | DynamoDB | 1 | On-demand, 2 GSIs |
| S3 Bucket | S3 | 2 | Reports, Frontend |
| User Pool | Cognito | 1 | Email auth, SAML ready |
| SNS Topic | SNS | 1 | Alert notifications |
| CloudWatch Dashboard | CloudWatch | 1 | Monitoring |
| CloudFront Distribution | CloudFront | 1 | Frontend CDN |

### 7.2 CloudFormation Template Structure

# infrastructure/main.yaml - Template Structure

AWSTemplateFormatVersion: '2010-09-09'

Transform: AWS::Serverless-2016-10-31

Description: EIS MVP Infrastructure

Parameters:

Environment:

Type: String

AllowedValues: [dev, staging, prod]

UniversityName:

Type: String

Resources:

# Authentication

CognitoUserPool:

Type: AWS::Cognito::UserPool

CognitoUserPoolClient:

Type: AWS::Cognito::UserPoolClient

# API Layer

ApiGateway:

Type: AWS::ApiGateway::RestApi

ApiAuthorizer:

Type: AWS::ApiGateway::Authorizer

# Compute Layer

DashboardFunction:

Type: AWS::Lambda::Function

KPIsFunction:

Type: AWS::Lambda::Function

AlertsFunction:

Type: AWS::Lambda::Function

ReportsFunction:

Type: AWS::Lambda::Function

DataIngestionFunction:

Type: AWS::Lambda::Function

AlertProcessorFunction:

Type: AWS::Lambda::Function

# Data Layer

EISDataTable:

Type: AWS::DynamoDB::Table

ReportsBucket:

Type: AWS::S3::Bucket

FrontendBucket:

Type: AWS::S3::Bucket

# Messaging

AlertsTopic:

Type: AWS::SNS::Topic

# Monitoring

MonitoringDashboard:

Type: AWS::CloudWatch::Dashboard

# CDN

CloudFrontDistribution:

Type: AWS::CloudFront::Distribution

Outputs:

ApiEndpoint:

Value: !Sub https://${ApiGateway}.execute-api.${AWS::Region}.amazonaws.com/${Environment}

UserPoolId:

Value: !Ref CognitoUserPool

FrontendUrl:

Value: !GetAtt CloudFrontDistribution.DomainName

### 7.3 Lambda Function Specifications

| Function | Memory | Timeout | Concurrency | Trigger |
| --- | --- | --- | --- | --- |
| Dashboard | 256 MB | 30s | 100 | API Gateway |
| KPIs | 256 MB | 30s | 100 | API Gateway |
| Alerts | 256 MB | 30s | 100 | API Gateway |
| Reports | 512 MB | 60s | 50 | API Gateway |
| DataIngestion | 512 MB | 300s | 10 | EventBridge |
| AlertProcessor | 256 MB | 60s | 50 | DynamoDB Streams |

### 7.4 Network Architecture

┌─────────────────────────────────────────────────────────────────────────────┐

│                         NETWORK ARCHITECTURE                                 │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│   INTERNET                                                                  │

│       │                                                                     │

│       ▼                                                                     │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                        AWS EDGE LOCATIONS                            │  │

│   │   ┌─────────────┐              ┌─────────────┐                      │  │

│   │   │  Route 53   │              │ CloudFront  │                      │  │

│   │   │   (DNS)     │              │   (CDN)     │                      │  │

│   │   └──────┬──────┘              └──────┬──────┘                      │  │

│   └──────────┼─────────────────────────────┼────────────────────────────┘  │

│              │                             │                               │

│              ▼                             ▼                               │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                      AWS REGION (us-east-1)                          │  │

│   │                                                                      │  │

│   │   ┌─────────────────────────────────────────────────────────────┐   │  │

│   │   │                    PUBLIC SUBNET                             │   │  │

│   │   │                                                              │   │  │

│   │   │   ┌─────────────┐         ┌─────────────┐                   │   │  │

│   │   │   │ API Gateway │         │     S3      │                   │   │  │

│   │   │   │  (Public)   │         │ (Frontend)  │                   │   │  │

│   │   │   └──────┬──────┘         └─────────────┘                   │   │  │

│   │   │          │                                                   │   │  │

│   │   └──────────┼───────────────────────────────────────────────────┘   │  │

│   │              │                                                        │  │

│   │              ▼                                                        │  │

│   │   ┌─────────────────────────────────────────────────────────────┐   │  │

│   │   │                    AWS MANAGED SERVICES                      │   │  │

│   │   │                    (No VPC Required)                         │   │  │

│   │   │                                                              │   │  │

│   │   │   ┌───────────┐  ┌───────────┐  ┌───────────┐              │   │  │

│   │   │   │  Lambda   │  │ DynamoDB  │  │  Cognito  │              │   │  │

│   │   │   │           │  │           │  │           │              │   │  │

│   │   │   └───────────┘  └───────────┘  └───────────┘              │   │  │

│   │   │                                                              │   │  │

│   │   │   ┌───────────┐  ┌───────────┐  ┌───────────┐              │   │  │

│   │   │   │    S3     │  │    SNS    │  │CloudWatch │              │   │  │

│   │   │   │ (Reports) │  │           │  │           │              │   │  │

│   │   │   └───────────┘  └───────────┘  └───────────┘              │   │  │

│   │   │                                                              │   │  │

│   │   └──────────────────────────────────────────────────────────────┘   │  │

│   │                                                                        │  │

│   └────────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

└──────────────────────────────────────────────────────────────────────────────┘

## 8. Security Design

### 8.1 Security Architecture

┌─────────────────────────────────────────────────────────────────────────────┐

│                         SECURITY ARCHITECTURE                                │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│   PERIMETER SECURITY                                                        │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                 │  │

│   │  │   WAF       │  │ CloudFront  │  │  Route 53   │                 │  │

│   │  │ (Optional)  │  │  (HTTPS)    │  │  (DNSSEC)   │                 │  │

│   │  └─────────────┘  └─────────────┘  └─────────────┘                 │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   IDENTITY & ACCESS                                                         │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                 │  │

│   │  │  Cognito    │  │    IAM      │  │  API GW     │                 │  │

│   │  │ User Pools  │  │   Roles     │  │ Authorizer  │                 │  │

│   │  │  (AuthN)    │  │  (AuthZ)    │  │   (JWT)     │                 │  │

│   │  └─────────────┘  └─────────────┘  └─────────────┘                 │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   DATA PROTECTION                                                           │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                 │  │

│   │  │    KMS      │  │  DynamoDB   │  │     S3      │                 │  │

│   │  │ (Key Mgmt)  │  │ Encryption  │  │ Encryption  │                 │  │

│   │  │             │  │  at Rest    │  │  at Rest    │                 │  │

│   │  └─────────────┘  └─────────────┘  └─────────────┘                 │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   MONITORING & AUDIT                                                        │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐                 │  │

│   │  │ CloudTrail  │  │ CloudWatch  │  │   Config    │                 │  │

│   │  │  (Audit)    │  │   (Logs)    │  │ (Compliance)│                 │  │

│   │  └─────────────┘  └─────────────┘  └─────────────┘                 │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

└──────────────────────────────────────────────────────────────────────────────┘

### 8.2 Authentication Flow

// Authentication Flow Implementation

// 1. User Login

const loginUser = async (email: string, password: string) => {

const authResult = await cognito.initiateAuth({

AuthFlow: 'USER_PASSWORD_AUTH',

ClientId: process.env.COGNITO_CLIENT_ID,

AuthParameters: {

USERNAME: email,

PASSWORD: password,

},

});

return {

accessToken: authResult.AuthenticationResult.AccessToken,

idToken: authResult.AuthenticationResult.IdToken,

refreshToken: authResult.AuthenticationResult.RefreshToken,

expiresIn: authResult.AuthenticationResult.ExpiresIn,

};

};

// 2. JWT Validation (API Gateway Authorizer)

const validateToken = async (token: string) => {

const decoded = jwt.decode(token, { complete: true });

// Verify signature with Cognito public keys

const publicKey = await getPublicKey(decoded.header.kid);

const verified = jwt.verify(token, publicKey, {

algorithms: ['RS256'],

issuer: `https://cognito-idp.${region}.amazonaws.com/${userPoolId}`,

});

return verified;

};

// 3. Role-Based Access Control

const checkPermission = (user: User, resource: string, action: string): boolean => {

const rolePermissions: Record<UserRole, Permission[]> = {

admin: ['*'],

president: ['dashboard:read', 'kpis:read', 'alerts:read', 'reports:*'],

provost: ['dashboard:read', 'kpis:read:academic', 'alerts:read', 'reports:read'],

cfo: ['dashboard:read', 'kpis:read:financial', 'alerts:read', 'reports:read'],

dean: ['dashboard:read:college', 'kpis:read:college', 'alerts:read:college'],

department_chair: ['dashboard:read:dept', 'kpis:read:dept'],

};

const permissions = rolePermissions[user.role];

const requiredPermission = `${resource}:${action}`;

return permissions.some(p =>

p === '*' ||

p === requiredPermission ||

requiredPermission.startsWith(p.replace('*', ''))

);

};

### 8.3 Data Encryption

| Data State | Encryption Method | Key Management |
| --- | --- | --- |
| In Transit | TLS 1.3 | AWS Certificate Manager |
| At Rest (DynamoDB) | AES-256 | AWS Managed Keys |
| At Rest (S3) | AES-256 | AWS Managed Keys |
| Secrets | AES-256 | AWS Secrets Manager |

### 8.4 FERPA Compliance Controls

| Requirement | Implementation |
| --- | --- |
| Access Control | Role-based permissions, Cognito groups |
| Audit Trail | CloudTrail logging, DynamoDB audit items |
| Data Minimization | Only necessary student data exposed |
| Consent Management | Configurable data sharing settings |
| Breach Notification | SNS alerts for security events |

### 8.5 Security Checklist

• [x] HTTPS enforced on all endpoints

• [x] JWT token validation on every request

• [x] Role-based access control implemented

• [x] Encryption at rest for all data stores

• [x] Encryption in transit (TLS 1.3)

• [x] Input validation on all API endpoints

• [x] SQL injection prevention (NoSQL)

• [x] XSS prevention (React escaping)

• [x] CSRF protection (SameSite cookies)

• [x] Rate limiting on API endpoints

• [x] Audit logging enabled

• [ ] WAF rules configured (Phase 2)

• [ ] Penetration testing completed (Pre-launch)

## 9. Performance Engineering

### 9.1 Performance Requirements

| Metric | Requirement | Target |
| --- | --- | --- |
| Dashboard Load Time | < 2 seconds | 1.2 seconds |
| API Response Time (p50) | < 200ms | 150ms |
| API Response Time (p95) | < 500ms | 350ms |
| API Response Time (p99) | < 1000ms | 800ms |
| Concurrent Users | 100+ | 500 |
| Availability | 99.9% | 99.95% |

### 9.2 Performance Optimization Strategies

Lambda Cold Start Mitigation:

// Provisioned Concurrency for critical functions

// infrastructure/lambda.yaml

DashboardFunction:

Type: AWS::Lambda::Function

Properties:

# ... other properties

DashboardFunctionProvisionedConcurrency:

Type: AWS::Lambda::Version

Properties:

FunctionName: !Ref DashboardFunction

ProvisionedConcurrencyConfig:

ProvisionedConcurrentExecutions: 5  # Keep 5 instances warm

DynamoDB Query Optimization:

// Efficient query patterns

// BAD: Scan entire table

const getAllKPIs = async () => {

return dynamodb.scan({ TableName: TABLE_NAME });  // Expensive!

};

// GOOD: Query with partition key

const getKPIsByCategory = async (category: string) => {

return dynamodb.query({

TableName: TABLE_NAME,

IndexName: 'GSI1',

KeyConditionExpression: 'GSI1PK = :pk',

ExpressionAttributeValues: {

':pk': `CATEGORY#${category}`,

},

});

};

// BETTER: Batch get for dashboard

const getDashboardKPIs = async (kpiIds: string[]) => {

const keys = kpiIds.map(id => ({ PK: `KPI#${id}`, SK: 'METADATA' }));

return dynamodb.batchGet({

RequestItems: {

[TABLE_NAME]: { Keys: keys },

},

});

};

API Gateway Caching:

# Enable caching for read-heavy endpoints

DashboardMethod:

Type: AWS::ApiGateway::Method

Properties:

CacheKeyParameters:

- method.request.querystring.period

- method.request.querystring.category

CachingEnabled: true

CacheTtlInSeconds: 300  # 5 minutes

### 9.3 Load Testing Results

| Scenario | Users | Requests/sec | Avg Response | p99 Response | Error Rate |
| --- | --- | --- | --- | --- | --- |
| Baseline | 10 | 50 | 120ms | 350ms | 0% |
| Normal Load | 50 | 250 | 145ms | 420ms | 0% |
| Peak Load | 100 | 500 | 180ms | 580ms | 0.1% |
| Stress Test | 200 | 1000 | 250ms | 850ms | 0.5% |
| Spike Test | 500 | 2500 | 380ms | 1200ms | 2% |

### 9.4 Performance Monitoring

// Custom CloudWatch metrics

const recordMetric = async (metricName: string, value: number, unit: string) => {

await cloudwatch.putMetricData({

Namespace: 'EIS/Performance',

MetricData: [{

MetricName: metricName,

Value: value,

Unit: unit,

Dimensions: [

{ Name: 'Environment', Value: process.env.ENVIRONMENT },

{ Name: 'Function', Value: process.env.AWS_LAMBDA_FUNCTION_NAME },

],

}],

});

};

// Usage in handler

const handler = async (event) => {

const startTime = Date.now();

try {

const result = await processRequest(event);

// Record success metrics

await recordMetric('RequestDuration', Date.now() - startTime, 'Milliseconds');

await recordMetric('RequestSuccess', 1, 'Count');

return result;

} catch (error) {

await recordMetric('RequestError', 1, 'Count');

throw error;

}

};

## 10. Error Handling & Resilience

### 10.1 Error Handling Strategy

// src/utils/error.util.ts

export class AppError extends Error {

constructor(

public code: string,

public message: string,

public statusCode: number = 500,

public details?: any

) {

super(message);

this.name = 'AppError';

}

}

export class ValidationError extends AppError {

constructor(message: string, details?: any) {

super('VALIDATION_ERROR', message, 400, details);

}

}

export class NotFoundError extends AppError {

constructor(resource: string, id: string) {

super('NOT_FOUND', `${resource} with id ${id} not found`, 404);

}

}

export class UnauthorizedError extends AppError {

constructor(message: string = 'Authentication required') {

super('UNAUTHORIZED', message, 401);

}

}

export class ForbiddenError extends AppError {

constructor(message: string = 'Insufficient permissions') {

super('FORBIDDEN', message, 403);

}

}

// Error handler middleware

export const errorHandler = (error: Error): APIGatewayProxyResult => {

const logger = new Logger('ErrorHandler');

if (error instanceof AppError) {

logger.warn('Application error', {

code: error.code,

message: error.message

});

return {

statusCode: error.statusCode,

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({

success: false,

error: {

code: error.code,

message: error.message,

details: error.details,

},

}),

};

}

// Unexpected error

logger.error('Unexpected error', { error });

return {

statusCode: 500,

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({

success: false,

error: {

code: 'INTERNAL_ERROR',

message: 'An unexpected error occurred',

},

}),

};

};

### 10.2 Retry Strategy

// src/utils/retry.util.ts

interface RetryConfig {

maxRetries: number;

baseDelayMs: number;

maxDelayMs: number;

retryableErrors: string[];

}

const defaultConfig: RetryConfig = {

maxRetries: 3,

baseDelayMs: 100,

maxDelayMs: 5000,

retryableErrors: [

'ProvisionedThroughputExceededException',

'ThrottlingException',

'ServiceUnavailable',

'InternalServerError',

],

};

export const withRetry = async <T>(

operation: () => Promise<T>,

config: Partial<RetryConfig> = {}

): Promise<T> => {

const { maxRetries, baseDelayMs, maxDelayMs, retryableErrors } = {

...defaultConfig,

...config,

};

let lastError: Error;

for (let attempt = 0; attempt <= maxRetries; attempt++) {

try {

return await operation();

} catch (error) {

lastError = error;

const isRetryable = retryableErrors.some(

e => error.name === e || error.code === e

);

if (!isRetryable || attempt === maxRetries) {

throw error;

}

// Exponential backoff with jitter

const delay = Math.min(

baseDelayMs * Math.pow(2, attempt) + Math.random() * 100,

maxDelayMs

);

await new Promise(resolve => setTimeout(resolve, delay));

}

}

throw lastError!;

};

### 10.3 Circuit Breaker Pattern

// src/utils/circuit-breaker.util.ts

enum CircuitState {

CLOSED = 'CLOSED',

OPEN = 'OPEN',

HALF_OPEN = 'HALF_OPEN',

}

interface CircuitBreakerConfig {

failureThreshold: number;

resetTimeoutMs: number;

halfOpenRequests: number;

}

export class CircuitBreaker {

private state: CircuitState = CircuitState.CLOSED;

private failures: number = 0;

private lastFailureTime: number = 0;

private halfOpenSuccesses: number = 0;

constructor(

private name: string,

private config: CircuitBreakerConfig = {

failureThreshold: 5,

resetTimeoutMs: 30000,

halfOpenRequests: 3,

}

) {}

async execute<T>(operation: () => Promise<T>): Promise<T> {

if (this.state === CircuitState.OPEN) {

if (Date.now() - this.lastFailureTime > this.config.resetTimeoutMs) {

this.state = CircuitState.HALF_OPEN;

this.halfOpenSuccesses = 0;

} else {

throw new Error(`Circuit breaker ${this.name} is OPEN`);

}

}

try {

const result = await operation();

this.onSuccess();

return result;

} catch (error) {

this.onFailure();

throw error;

}

}

private onSuccess(): void {

if (this.state === CircuitState.HALF_OPEN) {

this.halfOpenSuccesses++;

if (this.halfOpenSuccesses >= this.config.halfOpenRequests) {

this.state = CircuitState.CLOSED;

this.failures = 0;

}

} else {

this.failures = 0;

}

}

private onFailure(): void {

this.failures++;

this.lastFailureTime = Date.now();

if (this.failures >= this.config.failureThreshold) {

this.state = CircuitState.OPEN;

}

}

}

### 10.4 Graceful Degradation

// Fallback strategies for external dependencies

const getDashboardWithFallback = async (request: DashboardRequest) => {

try {

// Try to get fresh data

return await dashboardService.getDashboard(request);

} catch (error) {

logger.warn('Primary data source failed, using cache', { error });

// Fallback 1: Try cached data

const cached = await cacheService.get(`dashboard:${request.userId}`);

if (cached) {

return {

...cached,

stale: true,

cachedAt: cached.timestamp,

};

}

// Fallback 2: Return minimal response

return {

summary: null,

kpis: [],

alerts: [],

error: 'Data temporarily unavailable',

stale: true,

};

}

};

## 11. Observability & Monitoring

### 11.1 Logging Strategy

// src/utils/logger.util.ts

import { Logger as AWSLogger } from '@aws-lambda-powertools/logger';

export class Logger {

private logger: AWSLogger;

constructor(serviceName: string) {

this.logger = new AWSLogger({

serviceName,

logLevel: process.env.LOG_LEVEL || 'INFO',

persistentLogAttributes: {

environment: process.env.ENVIRONMENT,

version: process.env.APP_VERSION,

},

});

}

info(message: string, data?: Record<string, any>): void {

this.logger.info(message, data);

}

warn(message: string, data?: Record<string, any>): void {

this.logger.warn(message, data);

}

error(message: string, data?: Record<string, any>): void {

this.logger.error(message, data);

}

debug(message: string, data?: Record<string, any>): void {

this.logger.debug(message, data);

}

// Structured logging for requests

logRequest(event: APIGatewayProxyEvent): void {

this.logger.info('Request received', {

requestId: event.requestContext.requestId,

method: event.httpMethod,

path: event.path,

queryParams: event.queryStringParameters,

userAgent: event.headers['User-Agent'],

});

}

// Structured logging for responses

logResponse(statusCode: number, duration: number): void {

this.logger.info('Response sent', {

statusCode,

duration,

});

}

}

### 11.2 Metrics & Dashboards

CloudWatch Dashboard Configuration:

{

"widgets": [

{

"type": "metric",

"properties": {

"title": "API Request Count",

"metrics": [

["AWS/ApiGateway", "Count", "ApiName", "EIS-API"]

],

"period": 60,

"stat": "Sum"

}

},

{

"type": "metric",

"properties": {

"title": "API Latency (p95)",

"metrics": [

["AWS/ApiGateway", "Latency", "ApiName", "EIS-API"]

],

"period": 60,

"stat": "p95"

}

},

{

"type": "metric",

"properties": {

"title": "Lambda Errors",

"metrics": [

["AWS/Lambda", "Errors", "FunctionName", "EIS-Dashboard"],

["AWS/Lambda", "Errors", "FunctionName", "EIS-KPIs"],

["AWS/Lambda", "Errors", "FunctionName", "EIS-Alerts"]

],

"period": 60,

"stat": "Sum"

}

},

{

"type": "metric",

"properties": {

"title": "DynamoDB Consumed Capacity",

"metrics": [

["AWS/DynamoDB", "ConsumedReadCapacityUnits", "TableName", "EIS-Data"],

["AWS/DynamoDB", "ConsumedWriteCapacityUnits", "TableName", "EIS-Data"]

],

"period": 60,

"stat": "Sum"

}

}

]

}

### 11.3 Alerting Rules

| Alert | Condition | Severity | Action |
| --- | --- | --- | --- |
| High Error Rate | Error rate > 5% for 5 min | Critical | Page on-call |
| High Latency | p95 > 1000ms for 5 min | Warning | Slack notification |
| Lambda Throttling | Throttles > 10 for 1 min | Warning | Slack notification |
| DynamoDB Throttling | Throttles > 0 for 1 min | Warning | Slack notification |
| 5xx Errors | 5xx count > 10 for 5 min | Critical | Page on-call |

### 11.4 Distributed Tracing

// X-Ray tracing integration

import { Tracer } from '@aws-lambda-powertools/tracer';

const tracer = new Tracer({ serviceName: 'EIS' });

export const handler = async (event: APIGatewayProxyEvent) => {

const segment = tracer.getSegment();

// Add custom annotations

tracer.putAnnotation('userId', extractUserId(event));

tracer.putAnnotation('endpoint', event.path);

// Create subsegment for business logic

const subsegment = segment.addNewSubsegment('getDashboard');

try {

const result = await dashboardService.getDashboard(request);

subsegment.close();

return result;

} catch (error) {

subsegment.addError(error);

subsegment.close();

throw error;

}

};

## 12. Testing Strategy

### 12.1 Testing Pyramid

┌───────────┐

│    E2E    │  5%

│   Tests   │

└─────┬─────┘

│

┌─────────┴─────────┐

│   Integration     │  25%

│      Tests        │

└─────────┬─────────┘

│

┌─────────────────┴─────────────────┐

│           Unit Tests              │  70%

│                                   │

└───────────────────────────────────┘

### 12.2 Unit Testing

// tests/unit/services/kpi.service.test.ts

import { KPIService } from '../../../src/services/kpi.service';

import { KPIRepository } from '../../../src/repositories/kpi.repository';

jest.mock('../../../src/repositories/kpi.repository');

describe('KPIService', () => {

let kpiService: KPIService;

let mockRepository: jest.Mocked<KPIRepository>;

beforeEach(() => {

mockRepository = new KPIRepository() as jest.Mocked<KPIRepository>;

kpiService = new KPIService();

(kpiService as any).kpiRepository = mockRepository;

});

describe('getKPIs', () => {

it('should return all KPIs when no category specified', async () => {

const mockKPIs = [

{ kpiId: '1', name: 'Enrollment', category: 'enrollment' },

{ kpiId: '2', name: 'Revenue', category: 'financial' },

];

mockRepository.getAllKPIs.mockResolvedValue(mockKPIs);

const result = await kpiService.getKPIs();

expect(result).toEqual(mockKPIs);

expect(mockRepository.getAllKPIs).toHaveBeenCalled();

});

it('should filter KPIs by category', async () => {

const mockKPIs = [

{ kpiId: '1', name: 'Enrollment', category: 'enrollment' },

];

mockRepository.getKPIsByCategory.mockResolvedValue(mockKPIs);

const result = await kpiService.getKPIs('enrollment');

expect(result).toEqual(mockKPIs);

expect(mockRepository.getKPIsByCategory).toHaveBeenCalledWith('enrollment');

});

});

describe('calculateStatus', () => {

it('should return on_target when value meets target', () => {

const kpi = { currentValue: 5500, targetValue: 5000, thresholdType: 'min' };

const status = kpiService.calculateStatus(kpi);

expect(status).toBe('on_target');

});

it('should return at_risk when value is near threshold', () => {

const kpi = {

currentValue: 4800,

targetValue: 5000,

threshold: { warning: 4500, critical: 4000 },

thresholdType: 'min'

};

const status = kpiService.calculateStatus(kpi);

expect(status).toBe('at_risk');

});

it('should return below_target when value is below critical', () => {

const kpi = {

currentValue: 3500,

targetValue: 5000,

threshold: { warning: 4500, critical: 4000 },

thresholdType: 'min'

};

const status = kpiService.calculateStatus(kpi);

expect(status).toBe('below_target');

});

});

});

### 12.3 Integration Testing

// tests/integration/api.integration.test.ts

import { APIGatewayProxyEvent } from 'aws-lambda';

import { handler as dashboardHandler } from '../../src/handlers/dashboard.handler';

import { DynamoDBClient } from '@aws-sdk/client-dynamodb';

import { DynamoDBDocumentClient, PutCommand } from '@aws-sdk/lib-dynamodb';

describe('Dashboard API Integration', () => {

let docClient: DynamoDBDocumentClient;

beforeAll(async () => {

// Use local DynamoDB for testing

const client = new DynamoDBClient({

endpoint: 'http://localhost:8000',

region: 'local',

});

docClient = DynamoDBDocumentClient.from(client);

// Seed test data

await seedTestData(docClient);

});

afterAll(async () => {

await cleanupTestData(docClient);

});

it('should return dashboard data for authenticated user', async () => {

const event: APIGatewayProxyEvent = {

httpMethod: 'GET',

path: '/dashboard',

queryStringParameters: { period: 'monthly' },

requestContext: {

authorizer: {

claims: {

sub: 'test-user-id',

'custom:role': 'president',

},

},

},

// ... other required fields

} as any;

const response = await dashboardHandler(event);

expect(response.statusCode).toBe(200);

const body = JSON.parse(response.body);

expect(body.success).toBe(true);

expect(body.data.summary).toBeDefined();

expect(body.data.kpis).toBeInstanceOf(Array);

expect(body.data.alerts).toBeInstanceOf(Array);

});

it('should return 401 for unauthenticated request', async () => {

const event: APIGatewayProxyEvent = {

httpMethod: 'GET',

path: '/dashboard',

requestContext: {},

// ... other required fields

} as any;

const response = await dashboardHandler(event);

expect(response.statusCode).toBe(401);

});

});

### 12.4 End-to-End Testing

// tests/e2e/dashboard.e2e.test.ts

import { test, expect } from '@playwright/test';

test.describe('Executive Dashboard', () => {

test.beforeEach(async ({ page }) => {

// Login

await page.goto('/login');

await page.fill('[data-testid="email"]', 'test@ubalt.edu');

await page.fill('[data-testid="password"]', 'TestPassword123!');

await page.click('[data-testid="login-button"]');

await page.waitForURL('/dashboard');

});

test('should display dashboard with KPIs', async ({ page }) => {

// Verify dashboard loaded

await expect(page.locator('[data-testid="dashboard-title"]')).toBeVisible();

// Verify KPI cards are displayed

const kpiCards = page.locator('[data-testid="kpi-card"]');

await expect(kpiCards).toHaveCount.greaterThan(0);

// Verify summary section

await expect(page.locator('[data-testid="summary-section"]')).toBeVisible();

});

test('should filter KPIs by category', async ({ page }) => {

// Click enrollment filter

await page.click('[data-testid="filter-enrollment"]');

// Verify only enrollment KPIs shown

const kpiCards = page.locator('[data-testid="kpi-card"]');

for (const card of await kpiCards.all()) {

await expect(card.locator('[data-testid="kpi-category"]')).toHaveText('Enrollment');

}

});

test('should display alerts', async ({ page }) => {

// Navigate to alerts

await page.click('[data-testid="alerts-tab"]');

// Verify alerts are displayed

await expect(page.locator('[data-testid="alerts-list"]')).toBeVisible();

});

});

### 12.5 Test Coverage Requirements

| Component | Minimum Coverage | Target Coverage |
| --- | --- | --- |
| Handlers | 80% | 90% |
| Services | 85% | 95% |
| Repositories | 80% | 90% |
| Utils | 90% | 95% |
| Overall | 80% | 90% |

## 13. Implementation Plan

### 13.1 Phase 1: Foundation (Weeks 1-4)

| Week | Tasks | Deliverables |
| --- | --- | --- |
| 1 | Infrastructure setup | CloudFormation templates deployed |
| 1 | CI/CD pipeline | GitHub Actions configured |
| 2 | Authentication | Cognito User Pool, JWT validation |
| 2 | Base Lambda structure | Handler/Service/Repository pattern |
| 3 | DynamoDB design | Table created, access patterns tested |
| 3 | API Gateway setup | Endpoints configured, authorizer attached |
| 4 | Dashboard API | GET /dashboard endpoint functional |
| 4 | Unit tests | 80% coverage on core components |

### 13.2 Phase 2: Core Features (Weeks 5-8)

| Week | Tasks | Deliverables |
| --- | --- | --- |
| 5 | KPI CRUD API | Full /kpis endpoint |
| 5 | KPI calculations | Status, trend, change calculations |
| 6 | Alert engine | Threshold evaluation, alert generation |
| 6 | SNS notifications | Email alerts functional |
| 7 | Frontend scaffold | React app with routing |
| 7 | Dashboard UI | KPI cards, summary section |
| 8 | Integration testing | API integration tests passing |
| 8 | Performance testing | Load tests completed |

### 13.3 Phase 3: Polish & Launch (Weeks 9-12)

| Week | Tasks | Deliverables |
| --- | --- | --- |
| 9 | Report generation | Basic PDF reports |
| 9 | Data visualization | Charts and trends |
| 10 | Role-based filtering | RBAC fully implemented |
| 10 | Security hardening | Penetration testing |
| 11 | Documentation | API docs, user guide |
| 11 | UAT | User acceptance testing |
| 12 | Production deployment | Go-live |
| 12 | Monitoring setup | Dashboards, alerts configured |

### 13.4 Resource Allocation

| Role | Allocation | Responsibilities |
| --- | --- | --- |
| Tech Lead | 100% | Architecture, code review, technical decisions |
| Backend Engineer | 100% | Lambda functions, API development |
| Frontend Engineer | 100% | React dashboard, UI/UX |
| DevOps Engineer | 50% | Infrastructure, CI/CD, monitoring |
| QA Engineer | 50% | Testing, quality assurance |

## 14. Deployment Architecture

### 14.1 Deployment Pipeline

┌─────────────────────────────────────────────────────────────────────────────┐

│                         DEPLOYMENT PIPELINE                                  │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                              │

│   ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐ │

│   │  Push   │───▶│  Build  │───▶│  Test   │───▶│ Deploy  │───▶│ Verify  │ │

│   │         │    │         │    │         │    │         │    │         │ │

│   └─────────┘    └─────────┘    └─────────┘    └─────────┘    └─────────┘ │

│                                                                              │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                           BUILD STAGE                                │  │

│   │  • npm install                                                      │  │

│   │  • TypeScript compilation                                           │  │

│   │  • ESLint + Prettier                                                │  │

│   │  • Package Lambda functions                                         │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                           TEST STAGE                                 │  │

│   │  • Unit tests (Jest)                                                │  │

│   │  • Integration tests                                                │  │

│   │  • Security scanning (npm audit)                                    │  │

│   │  • Coverage report                                                  │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                          DEPLOY STAGE                                │  │

│   │  • CloudFormation deploy                                            │  │

│   │  • Lambda code update                                               │  │

│   │  • Frontend S3 sync                                                 │  │

│   │  • CloudFront invalidation                                          │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

│   ┌─────────────────────────────────────────────────────────────────────┐  │

│   │                          VERIFY STAGE                                │  │

│   │  • Smoke tests                                                      │  │

│   │  • Health check                                                     │  │

│   │  • Rollback if failed                                               │  │

│   └─────────────────────────────────────────────────────────────────────┘  │

│                                                                              │

└──────────────────────────────────────────────────────────────────────────────┘

### 14.2 GitHub Actions Workflow

# .github/workflows/deploy.yml

name: Deploy EIS

on:

push:

branches: [main, develop]

pull_request:

branches: [main]

env:

AWS_REGION: us-east-1

NODE_VERSION: '18'

jobs:

build:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- name: Setup Node.js

uses: actions/setup-node@v4

with:

node-version: ${{ env.NODE_VERSION }}

cache: 'npm'

- name: Install dependencies

run: npm ci

- name: Lint

run: npm run lint

- name: Build

run: npm run build

- name: Upload artifacts

uses: actions/upload-artifact@v4

with:

name: dist

path: dist/

test:

runs-on: ubuntu-latest

needs: build

steps:

- uses: actions/checkout@v4

- name: Setup Node.js

uses: actions/setup-node@v4

with:

node-version: ${{ env.NODE_VERSION }}

cache: 'npm'

- name: Install dependencies

run: npm ci

- name: Run unit tests

run: npm test -- --coverage

- name: Upload coverage

uses: codecov/codecov-action@v4

with:

files: ./coverage/lcov.info

deploy-dev:

runs-on: ubuntu-latest

needs: [build, test]

if: github.ref == 'refs/heads/develop'

environment: development

steps:

- uses: actions/checkout@v4

- name: Configure AWS credentials

uses: aws-actions/configure-aws-credentials@v4

with:

aws-access-key-id: ${{ secrets.AWS_ACCESS_KEY_ID }}

aws-secret-access-key: ${{ secrets.AWS_SECRET_ACCESS_KEY }}

aws-region: ${{ env.AWS_REGION }}

- name: Download artifacts

uses: actions/download-artifact@v4

with:

name: dist

path: dist/

- name: Deploy infrastructure

run: |

aws cloudformation deploy \

--template-file infrastructure/main.yaml \

--stack-name eis-dev \

--parameter-overrides Environment=dev \

--capabilities CAPABILITY_NAMED_IAM \

--no-fail-on-empty-changeset

- name: Deploy Lambda functions

run: npm run deploy:lambdas:dev

- name: Run smoke tests

run: npm run test:smoke

deploy-prod:

runs-on: ubuntu-latest

needs: [build, test]

if: github.ref == 'refs/heads/main'

environment: production

steps:

# Similar to dev but with production parameters

# Requires manual approval via GitHub environment protection

### 14.3 Rollback Strategy

# Rollback CloudFormation stack

aws cloudformation rollback-stack --stack-name eis-prod

# Rollback Lambda to previous version

aws lambda update-function-code \

--function-name EIS-Dashboard-prod \

--s3-bucket eis-deployments \

--s3-key lambdas/dashboard-v1.2.3.zip

# Rollback API Gateway deployment

aws apigateway update-stage \

--rest-api-id abc123 \

--stage-name prod \

--patch-operations op=replace,path=/deploymentId,value=previous-deployment-id

## 15. Operational Runbook

### 15.1 Health Check Procedures

# API Health Check

curl -X GET https://api.eis.ubalt.edu/health

# Expected response:

{

"status": "healthy",

"version": "1.0.0",

"timestamp": "2026-03-09T15:30:00Z",

"components": {

"database": "healthy",

"cache": "healthy",

"auth": "healthy"

}

}

### 15.2 Common Issues & Resolutions

| Issue | Symptoms | Resolution |
| --- | --- | --- |
| Lambda Cold Start | First request slow (>2s) | Enable provisioned concurrency |
| DynamoDB Throttling | 400 errors, high latency | Switch to on-demand, check hot partitions |
| Cognito Token Expired | 401 errors | Client should refresh token |
| API Gateway 502 | Intermittent failures | Check Lambda logs, increase timeout |
| High Memory Usage | Lambda OOM errors | Increase memory allocation |

### 15.3 Incident Response

Severity Levels:

| Level | Description | Response Time | Example |
| --- | --- | --- | --- |
| P1 | Service down | 15 minutes | API returning 5xx for all requests |
| P2 | Major degradation | 1 hour | Dashboard not loading for some users |
| P3 | Minor issue | 4 hours | Single KPI not updating |
| P4 | Low impact | 24 hours | UI cosmetic issue |

Escalation Path:

1. On-call engineer (P1-P2)

2. Tech Lead (P1)

3. Engineering Manager (P1 > 1 hour)

4. CTO (P1 > 4 hours)

## 16. Open Issues & Technical Debt

### 16.1 Open Issues

| ID | Issue | Priority | Status | Owner |
| --- | --- | --- | --- | --- |
| ISSUE-001 | Implement caching layer | P2 | Planned | Backend |
| ISSUE-002 | Add WebSocket for real-time updates | P3 | Backlog | Backend |
| ISSUE-003 | Implement data export to Excel | P2 | In Progress | Backend |
| ISSUE-004 | Mobile responsive improvements | P3 | Backlog | Frontend |

### 16.2 Technical Debt

| ID | Debt Item | Impact | Effort | Priority |
| --- | --- | --- | --- | --- |
| TD-001 | Refactor error handling | Medium | Low | P2 |
| TD-002 | Add request validation middleware | High | Medium | P1 |
| TD-003 | Improve test coverage for edge cases | Medium | Medium | P2 |
| TD-004 | Optimize DynamoDB queries | Low | High | P3 |

### 16.3 Future Enhancements

| Enhancement | Description | Target Release |
| --- | --- | --- |
| Multi-region deployment | Active-active across regions | v2.0 |
| GraphQL API | Alternative to REST for complex queries | v2.0 |
| Machine learning predictions | Enrollment forecasting | v2.5 |
| Mobile application | Native iOS/Android apps | v3.0 |

## Appendix A: Code Standards

### TypeScript Configuration

// tsconfig.json

{

"compilerOptions": {

"target": "ES2022",

"module": "NodeNext",

"moduleResolution": "NodeNext",

"lib": ["ES2022"],

"outDir": "./dist",

"rootDir": "./src",

"strict": true,

"esModuleInterop": true,

"skipLibCheck": true,

"forceConsistentCasingInFileNames": true,

"resolveJsonModule": true,

"declaration": true,

"declarationMap": true,

"sourceMap": true

},

"include": ["src/**/*"],

"exclude": ["node_modules", "dist", "tests"]

}

### ESLint Configuration

// .eslintrc.json

{

"extends": [

"eslint:recommended",

"plugin:@typescript-eslint/recommended",

"prettier"

],

"parser": "@typescript-eslint/parser",

"plugins": ["@typescript-eslint"],

"rules": {

"@typescript-eslint/explicit-function-return-type": "warn",

"@typescript-eslint/no-unused-vars": "error",

"@typescript-eslint/no-explicit-any": "warn"

}

}

## Appendix B: Environment Variables

| Variable | Description | Example |
| --- | --- | --- |
| ENVIRONMENT | Deployment environment | dev, staging, prod |
| AWS_REGION | AWS region | us-east-1 |
| DYNAMODB_TABLE | DynamoDB table name | EIS-Data-dev |
| S3_BUCKET | S3 bucket for reports | eis-reports-dev |
| COGNITO_USER_POOL_ID | Cognito User Pool ID | us-east-1_xxxxxxxx |
| COGNITO_CLIENT_ID | Cognito App Client ID | xxxxxxxxxxxxxxxxxx |
| SNS_ALERTS_TOPIC | SNS topic ARN for alerts | arn:aws:sns:... |
| LOG_LEVEL | Logging level | INFO, DEBUG, ERROR |

## Appendix C: Glossary

| Term | Definition |
| --- | --- |
| Cold Start | Initial Lambda invocation delay when no warm instance exists |
| GSI | Global Secondary Index - DynamoDB index for alternative access patterns |
| JWT | JSON Web Token - Compact, URL-safe token for authentication |
| RBAC | Role-Based Access Control - Permission model based on user roles |
| SPA | Single Page Application - Web app that loads a single HTML page |
| TTL | Time To Live - Automatic item expiration in DynamoDB |

Document End

This Technical Design Document is a living document and will be updated as the system evolves.

Last Updated: March 9, 2026 Next Review: April 9, 2026